SOC Academy

Build Plan

An interactive, dark-cyber-themed learning module that turns this repo's knowledge base into a Tier 1 / Tier 2 SOC analyst training track, with an embedded Socratic copilot agent. This is the seed plan for a proposed Academy subtree — nothing here is implemented yet.

# Goals & Non-Goals

### Goals

- Learner outcome. Take a learner with no SOC background to “can competently triage and escalate” (Tier 1) and then to “can write/tune detections and run playbooks” (Tier 2), using the source repo's own content as the source of truth.

- ADHD-usable and anxiety-safe. Usable by someone with severe ADHD without executive-function tax, and never induces anxiety or overwhelm — ease of use, unambiguous instructions, and a learner who is always fully prepared for what's in front of them are non-negotiable. See Design Principles.

- Socratic copilot. Ship a copilot that defaults to guiding questions but never refuses to just answer when asked, and can decompose hard concepts (entropy, MAD/robust z-score, Kerberoasting, RBA scoring) into smaller steps.

- Fully open source, optional freemium. The self-hosted path runs end-to-end at zero recurring cost and zero proprietary dependency — no core learning content is ever paywalled. See Tech Stack, Licensing & Monetization.

### Non-Goals

- Not a replacement for the reference docs. The Academy teaches from Tactics/, Signatures/, Detection-Methods.md, etc.; it never forks or duplicates their content by hand.

- Not a general LMS/SCORM product. No user-management backend, no multi-tenant auth unless a real second user shows up.

- Not a place to run live attack-simulation scripts. Those stay lab-only per existing repo policy (see Safety Guardrails).

# Design Principles

Three overlapping sets of principles drive every build decision below, each flagged inline as [Build: …]: what makes the app usable with severe ADHD, what keeps it from ever triggering anxiety or a meltdown, and what actually makes the content stick. Where they conflict, the anxiety-safe rule wins.

## ADHD-Friendly Interaction

- Atomic sessions, not chapters. Every lesson fits in 3–7 minutes; a “module” is a queue of atoms, not a wall of scroll.  [Build: schema caps atom body length; UI shows one atom at a time]

- Zero-cost re-entry. Closing the tab mid-lesson costs nothing — no lost progress, no re-reading.  [Build: autosave position per atom, resume-exactly-here on load]

- Progress is visible, not implied. A completion bar, streak counter, and “N atoms left” are always on screen — ambient reward, not end-of-course reward.  [Build: persistent progress HUD]

- Low-friction start. No “are you ready?” screens; one click from landing to learning.  [Build: instant “Continue”/“Start” on the home screen, defaults chosen not asked]

- Interrupt-tolerant interaction. No auto-advancing timers or punishing pauses — timers create anxiety and abandonment. An optional self-paced “sprint mode” exists, off by default.  [Build: no default countdowns; opt-in sprint-mode toggle]

- External working memory. The UI keeps state visible instead of asking the learner to hold it — e.g. a scenario's evidence board persists rather than requiring recall.  [Build: persistent evidence-board panel on scenario lessons]

- High signal-to-noise visual design. Dark theme cuts glare; one accent color marks every interactive element, everything else desaturated.  [Build: strict token system, see UI/UX Spec]

- Novelty in modality, not just content. Flashcards, drag-to-map, fill-in-the-SPL-blank, scenario triage — repeated format is as fatiguing as repeated content.  [Build: component inventory below, rotate format within a module]

- Spaced repetition instead of cramming. Facts that must be memorized go into an SRS queue at expanding intervals instead of a static syllabus the learner must hold in mind.  [Build: SM-2-style scheduler]

- Body doubling / low-stakes accountability, optional. A daily streak and a single “today's queue” remove planning overhead — often the real ADHD blocker, not content difficulty.  [Build: “Today” is the default landing tab]

- A “test out” option on every module. Someone who already knows a module's material shouldn't have to sit through it — a short, optional check (3–5 generation-format questions covering that module's “teaches” tags) skips the atom queue if passed. Forcing a known-material learner through the full sequence is its own frustration source.  [Build: a test-out component per module; declining or failing it just drops back into the normal queue — never penalized, never remembered as a “fail”]

## Ease-of-Use & Anxiety-Safe Design

- Every exercise is preceded by a dedicated Instructions atom — never blended into the exercise. Fixed anatomy every time: Goal → What you'll use (linked back to where it was taught) → How you'll know you're done.  [Build: schema requires an “instructions” atom immediately before every “exercise” atom]

- No exercise may require knowledge that wasn't explicitly taught first — the single biggest anxiety source in training software. Exercise atoms declare “requires” tags; content/instructions atoms declare “teaches” tags; the build fails if a “requires” tag isn't covered by a preceding atom. Enforced structurally, not left to careful authoring.  [Build: requires/teaches tags in app-data-schema.md; CI check, see Validation & CI Tie-in]

- Mistakes are informational, never punitive. Wrong-answer feedback states what's true and why in neutral language — no shame-adjacent copy, no harsh red flash, no penalty beyond the SRS interval reset that already exists for spacing.  [Build: danger token is muted, not alarming; a documented feedback-copy pattern]

- Every screen has a visible, always-available way out. “Skip,” “hint,” “pause,” and “exit to Today” are never hidden behind a menu and never require finishing first.  [Build: persistent exit affordance rendered once by the app shell]

- Predictable structure everywhere. Every lesson and exercise type uses the same fixed template, so no attention is spent parsing a new layout on top of new content.  [Build: one shared renderer per atom type]

- Any timed or high-pressure mode requires explicit, separate opt-in with a plain-language warning and a one-click, zero-penalty abort. Governs the Alert Fatigue mode in Differentiators: opt-in per session, never default, and quitting mid-session counts the same as finishing.  [Build: consent screen gates entry to any timed mode]

- Difficulty ramps are visible and gradual, never a cliff. A meaningfully harder exercise is signaled up front (“this one's a step up”), not discovered mid-struggle.  [Build: a difficulty tag per exercise, surfaced in its Instructions atom]

- Failure degrades gracefully — the app never shows a bare error. A failed content load falls back to the last-known-good cached lesson with a calm retry affordance; an unreachable copilot backend degrades the panel to “offline — here's the source doc” with a direct link, never an error dialog or a stuck spinner. A broken-feeling app is itself an anxiety trigger.  [Build: every async boundary defines an explicit offline/degraded render, built alongside the happy path in Phase 2, not after]

## Retention & Recall Design

- Interleaved retrieval, not blocked practice. Never drill one topic ten-in-a-row — mix adjacent-but-different concepts so recall requires distinguishing which concept applies, not just recalling one in isolation.  [Build: SRS scheduler enforces a minimum topic-diversity window]

- Retrieval-first, not review-first. A low-stakes “what do you think this means?” guess before new content improves retention of what follows (the pretesting effect), even when wrong.  [Build: every module's opening atom is a “predict” atom, never graded]

- Generation over recognition. Multiple choice is the weakest recall format. Bias toward production formats — type the Event ID, type the SPL clause — on second/third SRS passes; reserve MC for first exposure.  [Build: component-selection logic keys off SRS pass count]

- Elaborative “why” prompts from the copilot. After a correct answer, an occasional skippable “why does that work, though?” drives self-explanation, one of the more reliable retention boosters.  [Build: low-probability trigger in the copilot's post-answer turn]

- Real-world “callback” injection. A later scenario quietly depends on an earlier-tier fact (a Tier 2 Sigma scenario needing a Tier 1 Event ID), testing transfer instead of isolated recall.  [Build: scenarios tag a “callback” concept; pipeline verifies it was actually taught]

# Curriculum Map (Sourced From This Repo)

Every lesson cites its source doc(s) by path so content never drifts from the reference material. Tier 1 = detect/triage/escalate; Tier 2 = investigate/tune/engineer.

## Tier 1 Track — “Analyst I: Triage & Escalation”

| Module | Source material | Interactive formats |
| --- | --- | --- |
| SOC orientation & what you're protecting | Orientation/crown-jewels.md, README.md | reading atom + quiz |
| Logging fundamentals: what gets collected and why | Logging/Logging.md, Logging/Logging-Windows.md | flashcards |
| Windows Event ID triage | Notable-Event-IDs-Sigma.md, -Risk.md, -Forensics.md | SRS flashcards, drag-to-classify |
| Detection tactic categories (what/why, not rules) | Tactics/*.md (58 files) | matching game: tactic → data source → field |
| Reading an alert: alarm algorithm vocabulary | Detection-Methods.md (Threshold/Blacklist/Whitelist/Rolling) | fill-in-the-blank + “spot the algorithm” |
| MITRE ATT&CK mapping literacy | Detection-Tactics.md | drag tactic-row → ATT&CK column |
| Field kit & note-taking discipline | field-kit.md | checklist atom |
| Escalation basics & documentation | Incident-Response-Policy.md, Metrics.md | scenario: triage, decide escalate/close |
| Investigating a user profile (walkthrough) | Investigating/WindowsUserProfile.md | guided scenario, evidence board |
| Capstone 1 | mixed | timed-optional full triage simulation, 3 alerts |

## Tier 2 Track — “Analyst II: Investigation & Detection Engineering”

| Module | Source material | Interactive formats |
| --- | --- | --- |
| Detection method deep dive | Detection-Methods.md (Deviation, Levenshtein, Shannon Entropy) | worked-example calculator widgets |
| Reading & writing SPL signatures | Signatures/Splunk/*.md, MAD pattern in panorama.md | SPL fill-in-the-blank sandbox |
| Formal signature authoring | Matrix/Signature-Structure.md | structured-editor lesson |
| Playbook authoring & execution | Matrix/Playbook-Structure.md, password-spraying playbook | scenario: execute a playbook step-by-step |
| Sigma → Splunk pipeline literacy | sigma/adoption.md, sigma/pipelines/*.yml | “trace a rule through the pipeline” diagram |
| Risk-Based Alerting | Risk-Based-Alerting/Overview.md, Risk-Rules.md | risk-score calculator widget |
| Data enrichment & lookups | Lookups/*.csv | lookup-table drill |
| Threat hunting | Threat-Hunting.md, osintel.md | hypothesis-driven scenario |
| Hardening ↔ detection cross-reference | hardening/*.md vs Tactics/*.md | matching game: control → threat prevented |
| The Detection & Compliance Matrix | Matrix/Detection-and-Compliance-Matrix.md | schema-literacy quiz |
| Capstone 2 | mixed | end-to-end: alert → investigate → propose an edit |

Interview readiness (interview-questions.md) is a recurring SRS deck across both tiers rather than its own module — it's review material, not new content.

# Information Architecture

Academy/

BUILD-PLAN.md              <- this document

CONTRIBUTING.md            <- scenario/content contribution + review process

content/                   <- generated, not hand-authored (see pipeline below)

manifest.json            <- module/lesson graph, tier tags, source doc refs

lessons/*.json

src/                       <- the app (see tech stack)

app-data-schema.md         <- lesson/atom/quiz JSON schema reference

copilot/

system-prompt.md         <- Socratic Copilot system prompt (versioned, in PRs)

grounding-index.md       <- how the copilot's retrieval is built/refreshed

Content lives under Academy/content/ but is generated from the canonical docs elsewhere in the repo by a build script — never hand-duplicated, so the Academy can't drift out of sync with the reference material it teaches from.

# Content Pipeline (Repo Docs → Lessons)

- A script (Academy/scripts/build-content.*) walks the source directories in the curriculum map, parses each Markdown file's headings/lists, and emits normalized lesson atoms into Academy/content/lessons/*.json.

- Each generated atom carries a “source” field (repo-relative path, optionally #heading) so the UI can always show “from /Tactics/DNS-Request.md” and deep-link back to the reference doc.

- Quizzes/flashcards for factual recall are generated directly from Lookups/*.csv and the Notable-Event-IDs tables — no hand-copied answer keys that can go stale.

- Hand-authored content is limited to scenario narratives, worked-example widgets (entropy/MAD calculators), and the copilot's system prompt — the things that genuinely don't exist in the reference docs yet.

- Every generated atom carries “teaches” tags (content/instructions) or “requires” tags (exercises), per the anxiety-safe design principles — the pipeline derives these from the source doc's headings/terms it just parsed.

- Re-running the script after an edit regenerates the affected lesson automatically, and feeds the repo's validation gate so stale content — or an exercise whose “requires” tags outrun what's been taught — fails CI.

# UI/UX Spec — Dark Cyber Theme

### Palette (tokens, not literals — dark-first, single accent)

- --bg: near-black, slightly blue/green cast (#0a0e12–#0d1117), never pure black.

- --surface: one step up for cards/panels.

- --text: high-contrast off-white for body; dimmer secondary for metadata/source citations.

- --accent: one saturated color (terminal-green or cyan), reserved exclusively for interactive affordances — never decorative, so it always means “you can act here.”

- --danger / --success: distinct from accent, used only for quiz feedback.

- Typography: monospace for anything that's literally log/SPL/event data; humanist sans for prose — the distinction signals “fact to read” vs. “system string to recognize.”

### Layout Rules

- One atom per screen. No infinite-scroll lesson pages.

- Persistent top HUD: session progress bar, streak count, “N left today.”

- Persistent left rail: Today / Tier 1 / Tier 2 / Copilot / Review — always one click away.

- Motion is minimal and purposeful — no ambient animation competing for attention.

- A “Focus mode” toggle hides the left rail and HUD chrome except the progress bar.

- A persistent, unobtrusive “flag this” affordance on every atom — one click, optional one-line note — writes to local storage as the ongoing feedback signal past the one-time usability pass.

### Accessibility Baseline

Beyond ADHD/anxiety-safety, which the palette/layout above already serve: WCAG 2.1 AA contrast minimums (4.5:1 body text, 3:1 large text/UI elements) apply to every token pairing, including accent on background. --danger/--success are never color-only signals — each is paired with an icon/shape so colorblind learners get the same information. Every drag-classify interaction ships a keyboard/click-to-select equivalent from day one, not as a later add-on.

# Interactive Component Inventory

| Component | Used for | Notes |
| --- | --- | --- |
| Instructions atom | Precedes every exercise | Fixed anatomy (Goal / What you'll use / How you'll know you're done) |
| Flashcard (SRS) | Event IDs, MITRE IDs, logon/status codes, terminology | SM-2 scheduling with an enforced topic-diversity window |
| Multiple choice / fill-in-blank | Concept checks | Immediate inline feedback, never a separate results page |
| Matching / drag-classify | tactic↔ATT&CK, control↔threat, EventID↔bucket | Two-column drag, keyboard-operable, works on touch |
| Worked-example calculator | Shannon entropy, robust z-score/MAD, RBA risk score | Learner adjusts inputs, sees the alarm/no-alarm outcome live |
| SPL fill-in-the-blank sandbox | Signature authoring | Client-side grader, no live Splunk instance required |
| Structured-editor lesson | Signature/Playbook authoring | Form mirrors the required layout; validates required sections present |
| Scenario + evidence board | Triage, investigation, threat hunting | Fabricated synthetic data; evidence board persists so nothing must be held in memory |
| Diagram trace | Sigma→Splunk pipeline | Click each pipeline stage, see what changed in the query |
| Test-out check | Skipping a module's atom queue | 3–5 generation-format questions; pass skips ahead, anything else drops into the normal queue, no penalty |
| Capstone simulation | End-of-tier | Chains 3–5 of the above back to back, no scaffolding |

Spaced repetition scheduler: standard SM-2, per-learner state stored locally. “Review” in the left rail always shows today's due count — the ambient-accountability mechanism instead of a calendar/syllabus.

# Differentiators

Five things that set the Academy apart from generic SOC-training platforms — each earns its place because it's only possible because this repo has real, structured detection content behind it.

- Detection Coverage Sandbox. Run a written rule live against a synthetic corpus of attack-variant logs (same technique, different LOLBins/paths/casing/encoding); return an ATT&CK sub-technique coverage score and false-positive rate, then diff against the real reference signature. Teaches that a detection is a coverage/noise trade-off, not a single right answer.

- Adaptive Socratic “weak-spot” engine. The copilot mines miss patterns across sessions — not just that an answer was wrong but which wrong answer — and auto-authors a short personalized micro-lesson with a fresh analogy. A real step beyond static SRS.

- Redacted-production-signature reconstruction. Blank out key clauses of a real detection already in this repo, have the learner reconstruct it, and grade by diffing against the actual production-grade query.

- Auto-generated hiring-ready portfolio artifacts. Every capstone emits a real, properly structured signature or playbook authored by the learner — study exhaust becomes something to show a hiring manager, not just a completion badge.

- Stress-inoculation “Alert Fatigue” mode + in-flow brain-dump capture. An opt-in mode that floods the queue with a realistic true/false-positive ratio under a soft SLA clock — the one deliberate exception to “no punishing timers,” because the pressure is the skill. Paired with a zero-friction “brain dump” capture so a stray thought doesn't derail the queue. Explicit consent before entry, one-click abort, quitting counts the same as finishing.

# Socratic Copilot Agent

### Behavior Contract

- Default mode — Socratic. Respond with 1–2 guiding questions or a nudge toward the relevant source doc before giving the answer outright, unless the learner is clearly stuck — then answer directly. Mirrors how a good Tier 3/lead mentors a new analyst: make them reason first, but don't withhold help as a gate.

- “Usual help” mode. A visible toggle or a typed override (“just tell me”) switches to direct answers for the rest of the session — the Socratic default must never feel like a locked door.

- Concept breakdown mode. Triggered by “break this down” / “I don't get it” / “ELI5,” or auto-offered after two misses on one concept. A short staircase: plain-language analogy → the actual mechanism → how it shows up in this repo's detections (cited). Capped length, exempt from Socratic question-first behavior — a confused learner needs traction, not more questions.

- Always grounded in this repo. Answers use this org's terminology and detection methods, citing the source doc. If the repo doesn't cover something, the copilot says so rather than inventing an answer.

- Scope guardrail. The copilot teaches; it does not execute anything. It refuses to walk a learner through running attack-simulation scripts against a non-lab target, and flags a question trending toward “how do I do this against a real system.”

- Degrades gracefully when unreachable. Local model not running, invalid BYO key, or hosted service down all resolve to the same calm state: the panel says it's offline and links straight to the relevant source doc instead of erroring.

- BYO-key usage is rate-limited and visible. When running against a learner's own API key, a client-side rate limit caps calls per minute and a small “N calls this session” counter stays on screen — nothing in the app should be able to silently burn through someone's own API spend.

### Grounding & Retrieval

A lightweight local index over the curriculum's source docs (heading-level chunks, repo-relative paths as IDs); keyword/heading-match retrieval to start (a few hundred KB of Markdown doesn't need embeddings). Every turn retrieves top-N chunks for the learner's current lesson context plus their question, injects them, and generates against the versioned system prompt — reviewed like code, not hardcoded in the app, so tone/behavior changes are auditable in git history.

### Model-Agnostic by Design

The copilot talks to an LLM through one small adapter interface ({systemPrompt, context, message} -> streamed response), never a provider-specific SDK call scattered through the app — this is what makes the OSS/freemium split possible: the same prompt and retrieval logic runs against a free local model or a paid hosted one, only the adapter changes. Socratic question-asking should work fine on a small open-weight model; Concept Breakdown (the one mode requiring real synthesis) is the mode most likely to benefit from a larger model — the natural place, not an arbitrary one, for a free/premium quality difference if one turns out to exist.

# Tech Stack, Licensing & Monetization

## Stack Recommendation

The rest of this repo deliberately has no build system — correct for a docs knowledge base — but the Academy is a genuinely interactive app and needs one.

- Static-first SPA: plain TypeScript + a lightweight view layer (Preact or vanilla Web Components) rather than a full Next.js/React framework — nothing here needs SSR or a routing framework.

- All content client-side. Lesson JSON + SRS state via localStorage/IndexedDB — a single-learner tool, no account system needed initially.

- Copilot backend, local-first by default. The self-hosted/OSS build defaults to an open-weight model served locally (Ollama, llama.cpp, or a browser-only WebGPU model via WebLLM) — no API key, no recurring cost, nothing proprietary in the critical path. A “bring your own API key” adapter (Claude, or any OpenAI-compatible endpoint) is a second free option, with the rate-limit/spend-visibility guardrail described under Socratic Copilot Agent. A managed hosted-copilot adapter (frontier model, subscription/usage-gated) is the one place a paid tier plugs in.

- Installable and offline-capable (PWA). A service worker caches the app shell and lesson content so the SPA keeps working with no connection once loaded — the natural conclusion of a local-first copilot story.

- Hosting: static site hosting (e.g. GitHub Pages) for the SPA — free either way. The only infrastructure with recurring cost is the optional managed copilot service.

- Dependency policy: every dependency in the free/self-hosted critical path must be permissively-licensed OSS with no usage-based pricing baked in.

- Deferred until needed: user accounts, multi-device sync, analytics backend — if built, these are the natural home for the paid tier.

## Licensing & Monetization Model

License: the source repo is GPL-3.0. Academy content is derived from GPL-3.0-licensed docs, so generated content inherits GPL-3.0. For the app code: GPL-3.0, matching the repo, is the simplest choice — with AGPL-3.0 reserved specifically for a future managed-copilot backend, since AGPL closes the “run it as SaaS without contributing changes back” loophole plain GPL leaves open.

Always free (self-hosted, OSS build): 100% of Tier 1/2 curriculum content, all interactive components, SRS, capstones, portfolio-artifact generation, and the Socratic Copilot running against a local model or the learner's own API key. Response quality may trail a hosted frontier model, but the behavior contract is unchanged — the free tier is a real product, not a crippled demo.

A paid tier could reasonably add (never gates learning, only convenience/quality): a managed hosted copilot on a frontier model, cross-device progress/SRS sync, and higher-fidelity Concept Breakdown responses if testing shows a meaningful local-model quality gap there specifically.

Ethical constraint: the audience is a learner with severe ADHD trying to break into a SOC career — gating core learning content behind a paywall works directly against the mission. Any paywall belongs on hosting convenience, never content.

Privacy/telemetry stance — local-only by default: every success metric (completion rate, SRS retention, abort rate, feedback-flag count) is computed and shown to the learner in a personal “Stats” view and never transmitted anywhere. Nothing phones home in the free/self-hosted build. If a hosted paid tier ever needs aggregate usage data, that's a separate, explicit opt-in with a one-line explanation of what's sent — never a default.

## Contribution & Governance

“Fully open source” implies outside contributors eventually, and the one hand-authored content category (scenario narratives) is exactly the kind of thing people will want to add to. Minimum viable governance: a CONTRIBUTING.md covering how to submit new scenario/worked-example content, the review bar (at least one maintainer approval plus a clean run of the CI gates — especially the prerequisite-completeness check, so community-submitted exercises are held to the same “never test what wasn't taught” rule as generated content), and where discussion happens (GitHub Issues/Discussions on the repo, no separate platform to stand up). Intentionally light — revisit only if contribution volume ever makes it a bottleneck.

# Safety Guardrails (Lab Content)

This repo already flags its attack-simulation scripts as generating real, destructive AD changes intended for an isolated lab only. The Academy must not blur that line:

- Scenario/simulation content uses fabricated synthetic log data baked into the lesson JSON, never live output from the Lab scripts.

- A lesson that references the Lab scripts links to them as reference material and repeats the isolated-lab-only warning; it never embeds a “run this” affordance.

- The Socratic Copilot's scope guardrail enforces the same boundary conversationally.

# Validation & CI Tie-In

Extend the repo's existing validation gate (or add a sibling script invoked by it) with:

- Content freshness — regenerate Academy/content/ and diff against committed output; fail if stale.

- Source-link integrity — every lesson's source path resolves, reusing the existing Markdown link-check logic.

- Schema validation — every lesson JSON matches app-data-schema.md.

- Curriculum coverage — every source file claimed by the curriculum map actually has a generated lesson.

- Prerequisite completeness — every exercise atom's “requires” tags are covered by “teaches” tags on a preceding atom, and every exercise has an instructions atom immediately before it. A learner should never hit an exercise the app didn't actually prepare them for.

- App-level QA — unit tests for the SRS scheduler and component-selection logic, an automated accessibility check (e.g. axe-core), and an e2e smoke test per atom type. Cross-browser/mobile passes stay manual, folded into the usability pass.

# Build Phases

| Phase | Deliverable | Depends on |
| --- | --- | --- |
| 0 — Content audit | Finalize curriculum map; tag source docs; cross-check the module list against real Tier 1/2 job postings and Security+/GCIH objectives | none |
| 1 — Schema & pipeline | app-data-schema.md, build-content script, generated lessons for one pilot module | Phase 0 |
| 2 — App shell | Dark theme tokens, left rail, HUD, atom renderer, local persistence, offline/degraded states, PWA shell | Phase 1 |
| 3 — Core components | Flashcard+SRS, MC/fill-blank, matching/drag (keyboard equivalent), test-out check | Phase 2 |
| 4 — Tier 1 complete | Full pipeline run across Tier 1 modules; Capstone 1 | Phases 1–3 |
| 5 — Advanced components | Calculators, SPL sandbox, structured-editor lesson, scenario+evidence board | Phase 3 |
| 6 — Tier 2 complete | Full pipeline run across Tier 2 modules; Capstone 2 | Phases 4–5 |
| 7 — Socratic Copilot | System prompt, retrieval index, adapter interface, chat panel UI, rate limit/spend counter | Phase 2 |
| 8 — Validation/CI tie-in | Extend validation gate, including app-level QA | Phases 1, 4, 6 |
| 9 — Usability pass, ongoing | Session length, re-entry cost, prerequisite-completeness in practice; standing review of “flag this” feedback | Phase 7 |

Phases 4 and 6 can run partially in parallel with 5/7 once the pipeline and app shell are proven on the Phase 1 pilot — the pilot exists specifically to de-risk both before committing to all 58 tactic files.

# Success Metrics

- Re-entry cost: time from opening the app to being back in a lesson ≈ 0.

- Session completion rate: % of started sessions that finish the current atom queue.

- SRS retention: recall accuracy on due-for-review items trending up, not flat.

- Copilot escalation rate: how often learners need “just tell me” vs. staying Socratic.

- Curriculum coverage drift: CI gate at zero failures.

- Prerequisite-completeness violations: zero, always — the measurable proxy for “the learner is never thrown into something they weren't prepared for.”

- Abort/skip usage in timed modes: a healthy signal, not a failure metric.

- “Flag this” volume and clustering: the ongoing, post-launch version of the usability pass.

All of the above are computed and shown locally to the learner only — see the privacy/telemetry stance under Tech Stack, Licensing & Monetization.

# Open Decisions

Genuine calls for you to make, not blockers to drafting this plan:

- Hosting target for the static SPA (GitHub Pages, or another static host) — low-stakes, free either way.

- Whether a paid tier exists at all, and if so: pricing model, payment processor, and how much of the “what a paid tier could add” list you actually want to build versus leaving as local-model/BYO-key only indefinitely.

- GPL-3.0 vs. AGPL-3.0 for the app code and any future hosted-copilot backend — AGPL-3.0 recommended for the backend specifically; confirm or override.

- Pilot module confirmation: “Windows Event ID triage” is proposed for Phase 1 — confirm or pick a different first slice.

- Scope of accommodations beyond the above — e.g. a read-aloud (TTS) option, or reduced-motion as a hard default rather than a toggle.

# Gap Analysis

Gaps identified during planning, and where each was resolved. Kept as a record rather than deleted — useful for anyone later wondering “was accessibility considered?”

| Gap | Resolution |
| --- | --- |
| Accessibility beyond ADHD/anxiety | WCAG 2.1 AA contrast, color-plus-icon feedback, keyboard-equivalent drag — UI/UX Spec |
| No placement/diagnostic path | Test-out check per module — ADHD-friendly principle 11 |
| Error/degradation resilience undefined | Graceful degradation as a first-class UI state — anxiety-safe principle 8, Copilot behavior 6 |
| BYO-API-key cost/rate-limit guardrail missing | Client-side rate limit + spend counter — Copilot behavior 7 |
| Privacy/telemetry stance not stated | Local-only-by-default, explicit — Licensing & Monetization, Success Metrics |
| App-level QA plan absent | Unit/e2e/a11y checks added as CI check 6 — Validation & CI Tie-in |
| OSS contribution/governance workflow undefined | CONTRIBUTING.md + review bar — Contribution & Governance |
| No outcome validation against real hiring signals | Job-posting/cert cross-check added to Phase 0 — Build Phases |
| Offline/reliability posture unstated | PWA/service-worker shell — Stack Recommendation |
| No post-launch feedback loop | Persistent “flag this” affordance + standing review — UI/UX Spec, Build Phases |

None of these were structural surprises — each slots into a section that already existed, which is itself a signal the overall shape of the plan was sound going in.